Capital Improvement Element, FY11-12 to FY15-16

(Impact Fee Eligible Projects)

| Dept. | Description/Location | Project Type / Element | FY 11-12 | FY 12-13 | FY 13-14 | FY14-15 | FY 15-16 | Total | PERCENT IMPACT FEE FUNDED | SOURCE / PERCENT SHARE OF FUND TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trans | Hardscrabble/Green Loop, Phase 1 | Intersection/ Trail | Design Underway |  |  |  |  | $2,100,000 (Roswell: $688,950) | 20% | IF; up to 80% Federal HPP Funds |
| Trans | Holcomb Bridge Road at SR 9/120 | Intersection | CST Underway |  |  |  |  | $2,224,000 (Roswell: $321,768) | 35% | IF, GF, up to 80% Federal HPP Funds |
| Trans | Grimes Bridge/ Norcross/Warsaw Roundabout | Intersection | CST Underway |  |  |  |  | $1,088,310 | 15% | GF, IF |
| Trans | Holcomb Bridge Road Corridor Study (including SR 400 interchange) | Study | Underway |  |  |  |  | $500,000 (Roswell: $100,000) | 0% | GF |
| Trans | Mansell Road Extension | Roadway |  | $600,000 | $2,000,000 | $6,000,000 |  | $8,600,000 | 20% | GF, IF |
| Trans | SR 9 at SR 120 | Intersection |  |  |  |  |  | $200,000 | 50% | GF, IF |
| Trans | SR 120 Lane Diet | Trail |  |  |  |  |  | $525,000 | 50% | GF, IF |
| Trans | SR 120 Sidepath | Trail/Sidewalk |  |  |  |  |  | $150,000 | 50% | GF, IF |
| Trans | Midtown Gap | Streetscape |  |  |  |  |  | $400,000 | 50% | GF, IF |
| Trans | Eves Road/Orange Loop | Complete Street |  |  |  |  |  | $1,800,000 | 20% | GF, IF, GO |
| Trans | Leita Thompson Turn Lane | Intersection |  |  |  |  |  | $73,000 | 100% | IF |
| Trans | Riverwalk Emergency Access | Trail/Other |  |  |  |  |  | $112,000 | 80% | GF, IF |
| Trans | Historic Gateway (SR 9 from Riverside/Azalea to SR 120) | Roadway |  |  |  |  |  | $18,600,000 | 20% | GF, IF, up to 80% Federal funds, GO |
| Trans | Big Creek Bridge Road (Phase 1) | Roadway |  |  |  |  |  | $24,000,000 | 20% | GF, IF, up to 80% Federal funds, GO |
| Trans | Big Creek Bridge Road (Phase 2) | Roadway |  |  |  |  |  | $19,800,000 | 20% | GF, IF, up to 80% Federal funds, GO |
| Trans | Cherry Street Improvements | Roadway |  |  |  |  |  | $300,000 | 80% | GF, IF |
| Trans | Plum Street Improvements | Roadway |  |  |  |  |  | $500,000 | 80% | GF, IF |
| Trans | Eves Road Orange Loop | Complete Street |  |  |  |  |  | $1,560,000 | 20% | GF, IF, up to 80% Federal funds, GO |
| Trans | Forrest Street Extension | Roadway |  |  |  |  |  | $566,000 | 80% | GF, IF |
| Trans | Hardscrabble Green Loop, Phase 2 | Trail |  |  |  |  |  | $350,000 | 50% | GF, IF |
| Trans | Houze Road (SR 140) at Mansell Road | Intersection |  |  |  |  |  | $1,200,000 | 20% | GF, IF, up to 80% Federal funds, GO |
| Trans | Jones Bowen Green Loop | Complete Street |  |  |  |  |  | $2,000,000 | 50% | GF, IF, up to 80% Federal funds, GO |
| Trans | Interconnectivity Program | Other |  | $500,000 | $500,000 | $500,000 | $500,000 | $2,000,000 | 50% | GF, IF, GO |
| Trans | Myrtle Street Extension | Roadway |  |  |  |  |  | $566,000 | 80% | GF, IF |
| Trans | Old Alabama Road at Old Alabama Road Conn. | Intersection |  |  |  |  |  | $275,000 | 50% | GF, IF |
| Trans | SR 9/120 at Oxbo Road | Intersection/ Roadway |  |  |  |  |  | $7,300,000 | 50% | GF, IF, GO |
| Trans | Oxbo Road Purple Loop | Complete Street |  |  |  |  |  | $150,000 | 50% | GF, IF, up to 80% Federal funds |
| Trans | Sun Valley Road Extension | Roadway |  |  |  |  |  | $1,700,000 | 20% | GF, IF, other, GO |
| Trans | Willeo Road Bridge Replacement | Bridge |  |  |  |  |  | $1,680,000 | 20% | GF, IF, up to 80% Federal funds, GO |
| Trans | Pine Grove Road at Hightower Road/Waterford Way | Intersection |  |  |  |  |  | $680,000 | 50% | GF, IF |
| Trans | Holcomb Bridge Road Trail (Phases 1, 3, 4, 5) | Trail |  |  |  |  |  | $2,860,000 | 20% | GF, IF, up to 80% Federal funds, GO |
| Trans | Right-Of-Way Preservation Program | Other |  | $1,000,000 | $1,000,000 | $1,000,000 | $1,000,000 | $4,000,000 | 50% | GF, IF, GO |
| Trans | Pedestrian Connection – City Hall to Canton Street | Other |  |  |  |  |  | $2,500,000 | 50% | GF, IF, GO |
| Rec & Parks | Sweetapple Park | Development |  |  |  |  |  | $97,975 | 100% | IF |
| Rec & Parks | Garrard Landing (formerly shown as Holcomb Bridge Park) | Development |  | $300,000 | $200,000 |  |  | $500,000 | 100% | IF |
| Rec & Parks | Roswell Riverwalk | Development | $3,000,000 | $3,000,000 |  |  |  | $10,000,000 | 10% | TR 80%, IF, GO 15%, GF 5% |
| Rec & Parks | Future Purchase of Parkland/Greenspace |  |  | $15,000,000 |  | $15,000,000 |  |  | 10% | GO 90%, IF |
| Rec & Parks | Future Development Park Master Plans: East Roswell Park Griimes Bridge Park Big Creek Park Leita Thomson Park |  | $5,000,000 | $5,000,000 |  | $10,000,000 |  |  | 50% | GO 50%, IF |
| Fire | Replacement for Station #4/ Location unknown at this time | Fire Station Relocation | $2,300,000 |  |  |  |  |  | 66% | GF 34% |

Legend to Funding Source Abbreviations:

| BR | Bond Referendum | GF | General Fund | LDF | Local Development Fund |
| --- | --- | --- | --- | --- | --- |
| CDBG | Community Development Block Grants | GO | General Obligation Bond | LIA | Line Item Appropriation |
| D | Donations | IF | Impact Fees | P/P | Public/Private Partnership |
| GDF | Governor's Discretionary Fund | L&WCF | Land and Water Conservation Funds | RAF | Recreation Assistance Program Fund |
|  |  | UF | User Fee | TR | Federal/GDOT Transportation Funding |