MEMORANDUM OF AGREEMENT

MITIGATION MEASURES FOR IMPACTS TO THE CHATTAHOOCHEE RIVER

NATIONAL RECREATION AREA (VICKERY CREEK UNIT) ASSOCIATED WITH

REMOVING THE REVERSIBLE LANES ALONG SR 9 (HISTORIC GATEWAY, GDOT PI 721010)

___________________________________________		DATE:	_________________

National Park Service

___________________________________________		DATE:	_________________

Federal Highway Administration

___________________________________________		DATE:	_________________

Georgia Department of Transportation

___________________________________________		DATE:	_________________

City of Roswell

MEMORANDUM OF AGREEMENT

MITIGATION MEASURES FOR IMPACTS TO THE CHATTAHOOCHEE RIVER

NATIONAL RECREATION AREA (VICKERY CREEK UNIT) ASSOCIATED WITH

REMOVING THE REVERSIBLE LANES ALONG SR 9 (HISTORIC GATEWAY, GDOT PI 721010)

National Park Service Request #1 – The new bridge(s) over Vickery Creek shall be constructed to free span the entire stream. The use of pilings, piers, or other support structures shall be avoided within the bed of the stream.

New bridges across Vickery Creek shall free span the entire stream.  If free spanning the stream is not possible from an engineering perspective, all feasible measures to minimize impacts to the stream will be incorporated into the bridge design and approved by the NPS prior to construction.

National Park Service Request #2 – The project shall incorporate enhanced erosion control measures in areas that are adjacent to or have the potential to impact National Park Service property.

The implementation of Best Management Practices (BMP’s) with regard to erosion control is a standard practice in all construction projects.  Construction methods will be in accordance with NPDES guidelines and the Manual for Erosion and Sediment Control in Georgia.  In addition, the project shall comply with Section 4.2.5.1a of EPD’s MS4 Permit which involves the design and construction of stormwater structures to remove 80% of TSS from the first 1.2” of rainfall, provide detention storage for the 1-year 24-hour storm event, match pre-developed flow rates for the 25-year 24-hour storm event and control the 100-year 24-hour storm event.

Any erosion control measures requested by the National Park Service that exceed NPDES requirements must be supplied to the City of Roswell by April 30, 2013.  The City will provide NPS with the Land Disturbing Activity Plan, including BMP locations and stormwater management measures, once the preliminary plans are complete (Late 2013/Early 2014).

National Park Service Request #3 – Remove the existing NPS entrance drive and parking lot off Riverside Drive on the east bank of Vickery Creek.  The disturbed area will be restored with native vegetation and converted to a trail with trailhead that includes a visible NPS entrance sign.  The City of Roswell shall allow visitors to use parking at Riverside Park for access to the trailhead.

National Park Service Request #4 – New trails, along with new interpretive waysides and signs, will be constructed along both sides of Vickery Creek to allow pedestrian access under the new bridge(s). The new trails will enhance access, exposure and interpretation of Ivy Mill Ruins and provide connectivity between the existing riverside trail maintained by the City of Roswell and those maintained by the NPS within the Vickery Creek unit.

The new trails shall be 4-6 feet wide natural surface trails, except where boardwalk is required to minimize impacts to cultural resources, sensitive soils or wetlands. Locations and specifications for the new trails and signage shall be provided by the National Park Service to the City of Roswell through the planning process.

National Park Service Request #5 – Support the long-term preservation of Ivy Mill Ruins through completion of a Cultural Landscape Inventory (CLI) to accurately inventory, map and assess the condition and significance of all features associated with Ivy Mill. In addition, the project shall incorporate measures to avoid impacts to significant components and features of the mill ruins, including the construction of a retaining wall along the southern edge of Riverside Drive and institution of special provisions to protect mill tailrace remnants on the north side of Riverside Drive

A description of the scope of the Cultural Landscape Inventory shall be provided to the City of Roswell by April 30, 2013.

National Park Service Request #6 – All bridges, walls and structures, including supporting devices such as piers, pillars and other visible construction features, that potentially affect the viewshed from CRNRA property shall be designed and constructed to meet NPS aesthetic standards.

National Park Service shall provide examples of acceptable design standards and aesthetic treatments to the City of Roswell by April 30, 2013.

National Park Service Request #7 –  Remove the existing NPS entrance drive and parking lot for Allenbrook Historic Site off SR 9 and close the existing curb cut.  The disturbed area will be restored with native vegetation and converted to a trail with trailhead that includes a visible NPS entrance sign. A replacement parking lot containing 15-20 spaces will be constructed for Allenbrook at 275 Atlanta Street and donated to the NPS once construction is complete.  A trail connecting the new parking lot to Allenbrook will also be constructed.  The trail from the new parking lot shall be constructed to support occasional administrative vehicular access and include a gate to limit vehicular access.

The surface of the new trails shall be brick or pavers similar in appearance to the existing walkway in front of Allenbrook.  The trails shall be 12-14 feet wide where they support vehicular access and 6-8 feet wide otherwise.

National Park Service Request #8 – Complete a thorough archeological survey on NPS property to fully document and map all features associated with Allenbrook, Ivy Mill and associated tailrace features along Vickery Creek to avoid unforeseen impacts during construction.

The archaeological survey required for the NEPA document will include the boundary that NPS has provided to the City of Roswell.

National Park Service Request #9 – Additional trails from Allenbrook down to Vickery Creek with a bridge across Vickery Creek may be considered as a concept in the planning process.

The City shall design and construct a new pedestrian bridge as part of this project connecting NPS’ trail system along both sides of Vickery Creek in the vicinity of Lovers’ Leap.  The width of the bridge shall be 6-8 feet and it will be constructed of weathered steel to free span the creek.

These nine requests represent the mitigation required by the National Park Service in return for the approximately 1.1 acres of land that the project (PI 721010) proposes to acquire.  The requests have been reviewed by all parties for inclusion into the scope of PI 721010.  The EA/FONSI for the project will incorporate all of the requests listed above.