Tree Care Planting and Replacement Master Plan  2004-2013

Completed 2004-2010                                                                                      REVISED - 1/1/11

- Terramont Park, road frontage

- Lake Charles Park, road frontage

- Woodstock Soccer Complex, road frontage

- Town Square Park, road frontage

- Crabapple Road culvert project

- Sweet Apple Park, road frontage

- Willeo Marietta Hwy intersection

- Mansell Road extension median

- Roswell Recycling Center

- Terramont Cell Tower

- Riverside Road Street Trees

- Hembree Road frontage @ Public Works facility

- Dobbs Road frontage @ Public Works facility

- Marietta Hwy median, Hampton Bluff to Lullwater Court

- Roswell River Walk Park, along R.O.W.

- Heart of Roswell Park, tree replacement

- Median on Royal Oak Avenue

- Hwy 92 median, Bent Grass to Crabapple Road

- Holcomb Bridge Road median, Market Place to Warsaw Road

- Crimes Bridge Park, south park entrance

- North-side of Old Alabama @Village Terrace Shopping Center

- Centennial Village commercial zone

- Terramont subdivision entrance/Stonebridge Trail cul-de-sac island

- Hwy 92 median, Crabapple Road to Woodstock Road

- East Roswell Park, road frontage

- Waller Park extension,along Dobbs Road

- Fire station #7, road frontage

2011__________________________________________________________________________

- Old Alabama Road Tree Replacement for RDOT (estimate  $1,250+/-)

- Holcomb Bridge Rd median, Old Holcomb to GA 400 (est. $15,000 +/-)

- Holcomb Woods Parkway median  (est. $25,000 +/-)

- Alpharetta Street – Midtown Streetscape – Phase 1 (est. $97,800+/-)

2012__________________________________________________________________________

- Old Dogwood Road, Riverside to GA 400

- West-side Parkway

- Azalea Park, road frontage

- Garrard Landing Park, road frontage

2013__________________________________________________________________________

- Canton Street tree replacement (replace trees in poor health as required).

- Southside of Old Alabama @ Holcomb Woods Parkway

- Alpharetta Street – Midtown Streetscape – Phase 2 (est. $75,000 +/-)

- Big Creek Park, road frontage

Note: Priority shall be given in each year to replace those trees with in the public right-of-way that require removal due to death, disease, or storm damage.