Capital Improvement Element, FY14-15 to FY18-19

(Impact Fee Eligible Projects)

| Dept. | Description/Location | Project Type / Element | FY14-15 | FY15-16 | FY 16-17 | FY17-18 | FY 18-19 | Total | Impact Fee % | Source |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trans | Eves Road Orange Loop | Complete Street | ROW Underway | $1,600,000 |  |  |  | $1,600,000 | -- | BR |
| Trans | HBR/400 – WB Through Lane | Roadway | ROW Underway | $1,300,000 |  |  |  | $1,300,000 | -- | BR |
| Trans | Houze Road at Hembree Road Roundabout | Intersection | ROW Underway | $1,000,000 |  |  |  | $1,000,000 | -- | TR |
| Trans | Old Roswell Road at Warsaw Road | Intersection | Design Underway | $250,000 |  |  |  | $250,000 | -- | GF |
| Trans | Old Alabama Road at Old Alabama Road Conn. | Intersection | Design Underway | $325,000 |  |  |  | $325,000 | 100% | IF |
| Trans | Hardscrabble/Green Loop, Phase 1 | Complete Street | Design Underway | $200,000 |  | $2,200,000 |  | $2,400,000 | 20% | IF; Federal HPP Funds (80%) |
| Trans | HBR/400 – Early Off Ramp | Roadway | Design Underway | $500,000 | $2,000,000 |  |  | $2,500,000 | -- | BR |
| Trans | SR 9 Pedestrian Bridge over Chattahoochee River | Trail | Design Underway |  | $50,000 |  | $3,000,000 | $3,050,000 | -- | GF, Federal Funds (80%) |
| Trans | Historic Gateway (SR 9 from River to SR 120) | Roadway/ Trail | Design Underway |  | $6,000,000 |  | $13,000,000 | $19,000,000 | 20% | GF, IF, Federal Funds (80%), GO, TAD |
| Trans | Big Creek Parkway | Roadway/ Trail | Design Underway |  |  | $25,000,000 | $16,820,000 | $41,820,000 | 20% | GF, IF, Federal Funds (80%), GO, TAD |
| Trans | Sun Valley Road Extension Phase one | Roadway/ Trail | $450,000 |  | $2,136,600 |  |  | $2,586,600 | 20% | GF, IF, other |
| Trans | Willeo Road Bridge Replacement | Bridge |  |  | $500,000 |  | $1,680,000 | $2,180,000 | 20% | GF, IF, Federal Funds (80%), GO |
| Trans | Oxbo Drive 2-Way | Roadway |  | $150,000 |  |  |  | $150,000 | 50% | GF, IF, GO, TAD |
| Trans | SR 9/120 at Thomas Drive/ Strickland Street (R/A) | Intersection |  |  | $150,000 |  | $1,500,000 | $1,650,000 | 50% | GF, IF, Federal Funds (80%), GO |
| Trans | Houze Road S/W Connect to Saddle Creek S/D | Sidewalk |  |  | $200,000 |  |  | $200,000 | 50% | GF, IF, GO |
| Trans | SR 9/120 at Oxbo Road | Intersection |  |  | $2,000,000 |  | $2,200,000 | $4,200,000 | 50% | GF, IF, GO, TAD |
| Trans | SR 9/120 North Streetscape (Commerce to City Limit) | Streetscape |  |  | $275,000 |  | $4,000,000 | $4,275,000 | 20% | GF, IF, Federal Funds (80%), GO |
| Trans | Hardscrabble Green Loop, Phase 2 | Complete Street |  |  | $200,000 |  | $1,500,000 | $1,700,000 | 20% | GF, IF |
| Trans | Traffic Signal Upgrade Program | Other |  |  | $1,000,000 | $1,000,000 | $1,000,000 | $3,000,000 | -- | GF, IF, GO |
| Trans | Right-Of-Way Preservation Program | Other |  |  |  | $1,000,000 | $1,000,000 | $2,000,000 | -- | GF, IF, GO |
| Trans | Interconnectivity Program | Other |  |  | $500,000 | $500,000 | $500,000 | $1,500,000 | 50% | GF, IF, GO, TAD |
| Trans | Riverside Road Bicycle Lanes | Bicycle |  |  |  |  |  | $325,000 | 50% | GF, IF |
| Trans | Eves Road Orange Loop Bridge over HBR | Roadway |  |  |  |  |  | $2,000,000 | 50% | GF, IF, Federal Funds (80%), GO |
| Trans | Holcomb Bridge Road tunnel at Market Boulevard | Roadway |  |  |  |  |  | $13,000,000 | 20% | GF, IF, Federal Funds (80%), GO, TAD |
| Trans | Oak Street West | Roadway |  |  |  |  |  | $1,780,000 | 50% | GF, IF, GO, TAD |
| Trans | Oak Street Streetscape, Phase 2 | Streetscape |  |  |  |  |  | $1,800,000 | 50% | GF, IF, Federal Funds (80%), GO, TAD |
| Trans | City (Village) Center – SR 9 at Magnolia/Canton | Intersection |  |  |  |  |  | $8,650,000 | 50% | GF, IF, GO, TAD |
| Trans | Riverwalk Emergency Access | Trail/Other |  |  |  |  |  | $112,000 | 50% | GF, IF |
| Trans | Pine Grove Road at Hightower Road | Intersection |  |  |  |  |  | $680,000 | 20% | GF, IF |
| Trans | Myrtle Street Extension | Roadway |  |  |  |  |  | $566,000 | 20% | GF, IF, TAD |
| Trans | Forrest Street Extension | Roadway |  |  |  |  |  | $566,000 | 20% | GF, IF, TAD |
| Trans | Oxbo Road Purple Loop | Complete Street |  |  |  |  |  | $150,000 | 50% | GF, IF, Federal Funds (80%), TAD |
| Trans | Cherry Way Improvements | Roadway |  |  |  |  |  | $300,000 | 20% | GF, IF, TAD |
| Trans | Plumtree Street Improvements | Roadway |  |  |  |  |  | $500,000 | 20% | GF, IF, TAD |
| Trans | SR 9/120 at Oak Street | Intersection |  |  |  |  |  | $270,000 | 50% | GF, IF, GO, TAD |
| Trans | Houze Road (SR 140) at Mansell Road | Intersection |  |  |  |  |  | $1,200,000 | 20% | GF, IF, Federal Funds (80%), GO |
| Trans | SR 92 at Hardscrabble Road | Intersection |  |  |  |  |  | $250,000 | 20% | GF, IF |
| Trans | SR 120 Sidepath | Trail |  |  |  |  |  | $150,000 | 50% | GF, IF |
| Trans | SR 92 at Woodstock Road | Intersection |  |  |  |  |  | $939,000 | 20% | GF, IF |
| Trans | Sun Valley Road – Old Ellis Road Connector | Roadway |  |  |  |  |  | $5,000,000 | 20% | GF, IF, Other, GO, TAD |
| Trans | Holcomb Bridge Road Trail (Phases 1, 3, 5) | Trail |  |  |  |  |  | $2,860,000 | 20% | GF, IF, Federal Funds (80%), GO |
| Trans | Norcross Street Bridge Replacement | Bridge |  |  |  |  |  | $820,000 | 20% | GF, IF, Federal Funds (80%), GO |
| Trans | Mansell Road Extension | Roadway |  |  |  |  |  | $8,600,000 | 20% | GF, IF, TAD |
| Trans | Jones Bowen Green Loop | Complete Street |  |  |  |  |  | $2,000,000 | 50% | GF, IF, Federal Funds (80%), GO |
| Trans | Sidewalk Connectivity | Other | $500,000 | $500,000 | $500,000 | $500,000 | $500,000 | $2,500,000 | 50% | GF, IF, Federal Funds (80%), GO |
| Trans | Pedestrian Safety | Other | $50,000 | $50,000 | $50,000 | $50,000 | $50,000 | $250,000 | 50% | GF, IF, GO |
| Rec & Parks | Sweetapple Park | Development |  |  |  |  |  | $97,975 | 100% | IF |
| Rec & Parks | Garrard Landing (formerly known as Holcomb Bridge Park) | Development |  | $200,000 | $300,000 |  |  | $500,000 | 100% | IF |
| Rec & Parks | Roswell Riverwalk | Development | $3,000,000 | $3,000,000 |  |  |  | $6,000,000 | 10% | TR 20%, IF. GO 60%, GF 20% |
| Rec & Parks | Future Purchase of Parkland/Greenspace |  |  | $15,000,000 | $15,000,000 |  |  | $30,000,000 | 10% | GO 90%, IF |
| Rec & Parks | Future Development Park Master Plans: East Roswell Park, Grimes Bridge Park, Big Creek Park, Leita Thompson Park |  |  | $5,000,000 | $5,000,000 | $10,000,000 |  |  | 50% | GO 50%, IF |
| Rec & Parks | Waller Park/Waller Park Extension | Development |  | $500,000 |  |  |  | $500,000 | 100% | GF |
| Rec & Parks | Adult Rec Center Pool | Development | 500,000 | $500,000 |  |  |  | 3,500,000 | 16% | BR, IF |
| Rec & Parks | Old Mill Park | Development | 150,000 | 100,000 | 100,000 | $50,000 |  | $400,000 |  | GF |
| Fire | Replacement for Station #4/ Location unknown at this time | Fire Station Relocation | $2,300,000 | $1,500,000 |  |  |  | $3,800,000 | 20% | GF,IF,GO |
| Fire | Replacement for Station #2 |  |  |  |  | 3.838,200 |  | 3,838,200 |  |  |
| Fire | Additional Fire Station #8 |  |  |  | 5,850,000 |  |  | 5850000 |  |  |

Legend to Funding Source Abbreviations:

| BR | Bond Referendum | GO | General Obligation Bond | P/P | Public/Private Partnership |
| --- | --- | --- | --- | --- | --- |
| CDBG | Community Development Block Grants | IF | Impact Fees | RAF | Recreation Assistance Program Fund |
| D | Donations | L&WCF | Land and Water Conservation Funds | TAD | Tax Allocation District |
| GDF | Governor's Discretionary Fund | LDF | Local Development Fund | TR | Federal/GDOT Transportation Funding |
| GF | General Fund | LIA | Line Item Appropriation | UF | User Fee |